# Test Report

Project Name:	Mersul Trenurilor/CFR calatori

Document Date: 6/11/2023

Table of Contents

Testing Scope	3

1.1.	Test Environment	3

1.2.	Testing Team	3

Test Results	4

1.3.	Executed Test Cases	4

1.4.	Exploratory testing	4

Defects	5

1.5.	New defects	5

1.6.	Validated bugs	6

1.7.	Old bugs still open	6

Conclusions	7

# Testing Scope

| Product/Feature | Testing Period | Tested Builds | Deployment Date |
| --- | --- | --- | --- |
| Mersul trenurilor/CFR Calatori | 21.10.2023-17.11.2023 | 1 | 18.11.2023 |
| Searching (MT) |  |  |  |
| Registration (CFR) |  |  |  |
| Login (CFR) |  |  |  |
| Languages (MT) |  |  |  |

## Test Environment

| Test Environment | Software Details | Comments |
| --- | --- | --- |
| Production | OS: Windows ; IOS Version 11 ; 16.7.2 |  |
|  | Mozilla Firefox 118.0 |  |
|  | Google Chrome 119.0.6045.105 |  |
|  | Safari 17.1 |  |

## Testing Team

| Role | Name | Comments (e.g. test effort h) |
| --- | --- | --- |
| Senior Tester | Szabo Dragos-Florin | 35-40 h |

# Test Results

## Executed Test Cases

| Functionality | Total | Pass | Failed | Blocked | Not Run | Defects |
| --- | --- | --- | --- | --- | --- | --- |
| Login | 2 | 2 | 0 | 0 | 0 |  |
| Registration | 10 | 8 | 2 | 0 | 0 | 0054956, |
| Search | 5 | 5 | 0 | 0 | 0 | 0054957, 0054953, 0054952 |
| Languages | 7 | 7 | 0 | 0 | 0 |  |
| Overall Results | 24 | 22 | 2 | 0 | 0 |  |

## Exploratory testing

| Functionality | Defects |
| --- | --- |
| Login |  |
| Registration | 0054956, 0054954 |
| Search Bars | 0054957 |
| Search by map | 0054953, 0054952 |
| Account | 0054955 |

# Defects

## New defects

| Defect ID | Defect summary | Severity |
| --- | --- | --- |
| 0054953 | Searching by map: Chunks of the map do not load. | major |
| 0054955 | Account: Website does not recognize a valid account's email. | major |
| 0054957 | Searching: Search engine does not recognize "Cluj-Napoca" as a valid option. | normal |
| 0054956 | Account creation: Error occurs after the registration process if the email is long. | normal |
| 0054954 | Account creation: Registration error if you do not fill the first name field. | normal |
| 0054952 | Searching by map : Map does not load properly. | minor |

## Validated bugs

No Bugs are validated.

## Old bugs still open

There are no old bugs still open.

# Conclusions

The smoke test cases for the following functionalities: search, languages, login, and account were executed in a percentage of 100%. Out of 24 test cases, 22 passed and 2 failed which means, a 91.67% success rate and only an 8.33% fail rate. The 8.33% fail rate is related to the search and registration functionalities.

The total number of new bugs identified is 6, 2 major, 3 normal, and 1 minor severity. None of them are validated.

Besides smoke and exploratory testing, I have used other testing methods such as positive testing, functional testing, usability testing, and compatibility testing.

Exploratory testing was performed on all 4 functionalities alongside other testing types, it was the most profitable in this case because most bugs I’ve discovered were found because of this testing type(exploratory).

Compatibility testing was also performed, for 3 different browsers on 2 different PCs and one phone, resulting in discovering the map bugs presented. (map not loading, map not loading chunks of it)

In conclusion, considering the low number of major bugs or bugs overall found after the execution of the test cases my recommendation is to fix the major bugs, launch the application and fix the normal and minor bugs afterwards.